**Project Management**

The future development of this project will be focussed around splitting our resources up into smaller groups and giving them clear sub-tasks to meet as part of their overarching long-term milestones. This will be primarily managed via Trello for sub-tasks and documented with a Gantt chart [GANTT CHART IN APPENDIX] for the larger tasks and milestones.

For the software development there will be two group members focusing on the mobile application, working closely with another small group who will be focussed on the backend database. These parallel development projects will hold frequent meetings to ensure the other team is fully updated and both processes are on the same track. During development we will be sticking to a separation of concerns principle wherever possible to allow smoother modification where necessary.

The members not directly involved with coding will primarily be focused on making sure all documentation is up to date and fulfilling any necessary requirements for the final report. They will also semi-regularly attend the software-focused meetings to ensure everyone has full knowledge of the current status and any changes that have been made during development.

While not fully embracing a pure agile methodology; we will be adhering to some of the core principles [REF]. The stand out ones for our project will be “the most efficient and effective method of conveying information to and within a development team is face-to-face conversation” and to deliver working software frequently.